Perfect — 4 days × 6–8 hours = 24–32 hours total. That's actually enough time to build a solid, deployable MVP if we stay focused. Let me compress the timeline into 4 intensive days with clear morning/afternoon splits.

________________________________________

🚀 4-Day Intensive Build Plan (6–8h/day)

________________________________________

📅 Day 1: Foundation (Setup + Auth) — 6–8 hours

Morning Block (3–4 hours): Environment Setup

Task 1.1: Project Setup (45 min)

Create Next.js project with TypeScript + App Router

Initialize Git + push to GitHub

Install dependencies (@supabase/supabase-js, @supabase/ssr)

Checkpoint ✅:

localhost:3000 shows Next.js welcome page

GitHub repo exists with first commit

________________________________________

Task 1.2: Supabase Setup (45 min)

Create Supabase project

Copy URL + anon key → .env.local

Create Supabase client utilities (server + client)

Test connection with simple query

Checkpoint ✅:

Supabase dashboard shows your project

Test Server Action successfully connects to Supabase

See connection attempt in Supabase logs

________________________________________

Task 1.3: Google OAuth Configuration (1.5 hours)

Set up OAuth credentials in Google Cloud Console

Enable Google provider in Supabase

Configure redirect URIs

Checkpoint ✅:

Google Cloud Console shows OAuth client

Supabase shows Google provider enabled (green)

________________________________________

Afternoon Block (3–4 hours): Authentication Flow

Task 1.4: Build Sign-In Page (1.5 hours)

Create /app/login/page.tsx with Google button

Implement signInWithGoogle() Server Action

Create auth callback route at /app/auth/callback/route.ts

Checkpoint ✅:

Click "Sign in with Google" → redirected to Google

After approval → redirected back to app

Supabase → Users shows your account

________________________________________

Task 1.5: Protected Routes + User Session (1.5 hours)

Create middleware to check authentication

Build protected home page showing user email

Add sign-out functionality

Checkpoint ✅:

Logged out → auto-redirect to /login

Signed in → see "Welcome, [your-email]"

Incognito window → redirected to login

Sign out works

________________________________________

Task 1.6: Basic UI Layout (1 hour)

Create navigation bar with user menu

Add basic page structure (sidebar/header)

Set up Tailwind styling

Checkpoint ✅:

App looks clean (not production-ready, just not ugly)

Nav bar shows on all protected pages

Can navigate between pages

________________________________________

🎯 Day 1 End Goal:

✅ Full auth system working

✅ Google sign-in only (no passwords)

✅ Protected routes functioning

✅ Basic UI structure in place

Time: 6–8 hours

________________________________________

📅 Day 2: Database + Bullet Library (CRUD + AI) — 6–8 hours

Morning Block (3–4 hours): Database Schema + Manual Entry

Task 2.1: Create Database Schema (1 hour)

Write SQL for bullets table (user_id, content, category, tags, raw_input, is_ai_generated, embedding, created_at)

Enable Row Level Security (RLS)

Create RLS policies (users see only their own data)

Test with SQL Editor

Checkpoint ✅:

Supabase → Tables shows bullets with correct columns

RLS enabled (green shield icon)

Policies tab shows "Users can view own bullets"

________________________________________

Task 2.2: Build Bullet Library Page (2 hours)

Create /app/bullets/page.tsx

Simple form: textarea + category dropdown + tags input

Server Action to insert bullet (no AI yet)

Display list of all user's bullets below form

Checkpoint ✅:

Add bullet manually → click Save → appears in list immediately

Refresh page → bullet persists

Check Supabase Table Editor → row exists

Each bullet shows: content, category, tags, timestamp

________________________________________

Task 2.3: Add Edit/Delete (1 hour)

Edit button → populate form with bullet data

Update Server Action

Delete button with confirmation

Checkpoint ✅:

Edit bullet → changes save correctly

Delete bullet → disappears from list and database

Test RLS: Create second account → can't see first account's bullets

________________________________________

Afternoon Block (3–4 hours): AI Integration (Paragraph → Bullets)

Task 2.4: OpenAI Setup (30 min)

Create OpenAI account + API key

Add to .env.local

Install openai package

Test simple API call

Checkpoint ✅:

Test Server Action generates 1 sentence

OpenAI dashboard → Usage shows 1 request

Cost tracker shows ~$0.0001 spent

________________________________________

Task 2.5: Build Input Mode Toggle (45 min)

Modify form with radio buttons: "Write Bullets" vs "Describe Work"

Show different fields based on selection

Add tech stack input (tags)

Checkpoint ✅:

Toggle works smoothly

"Describe Work" mode shows: paragraph textarea + tech stack input + category

"Write Bullets" mode shows: bullet textarea + category

________________________________________

Task 2.6: Implement Paragraph → Bullet Converter (2 hours)

Create Server Action calling gpt-4o-mini

Use structured prompt (STAR format, action verbs, quantification)

Parse response into bullet array

Display generated bullets in editable fields (don't save yet)

Checkpoint ✅:

Paste paragraph → click "Generate" → see 3–5 formatted bullets

Bullets use action verbs (Managed, Developed, Led)

Bullets include numbers when possible

Try 3 different paragraphs → all generate reasonable bullets

________________________________________

Task 2.7: Save AI-Generated Bullets (45 min)

Add "Save These Bullets" button

Allow editing before saving

Insert each bullet with is_ai_generated: true

Checkpoint ✅:

Generate → edit one bullet → save all → appear in library

Database shows is_ai_generated column correctly marked

Can mix AI + manual bullets in library

________________________________________

🎯 Day 2 End Goal:

✅ Database schema complete with RLS

✅ Full bullet CRUD working

✅ AI paragraph → bullet converter functional

✅ Can add ~20 bullets (mix of manual + AI) for testing

Time: 6–8 hours

________________________________________

📅 Day 3: Embeddings + Job Matching + Resume Generation — 7–8 hours

Morning Block (3.5–4 hours): Vector Search Setup

Task 3.1: Enable pgvector + Embeddings Column (30 min)

Supabase SQL Editor: CREATE EXTENSION vector;

Add embedding vector(1536) column to bullets table

Verify schema

Checkpoint ✅:

SQL runs without errors

Table schema shows embedding column

________________________________________

Task 3.2: Generate Embeddings for Existing Bullets (1 hour)

Modify bullet insert Server Action to auto-generate embedding

Create batch action to embed all existing bullets

Run once to embed test bullets

Checkpoint ✅:

All bullets now have embeddings in database

New bullets automatically get embeddings on save

Check OpenAI usage → see embedding API calls (very cheap)

________________________________________

Task 3.3: Build Job Description Input Page (45 min)

Create /app/generate/page.tsx

Large textarea: "Paste job description"

"Match My Experience" button

Results section (empty for now)

Checkpoint ✅:

Page loads cleanly

Can paste long text (500+ words)

Button exists

________________________________________

Task 3.4: Implement Vector Similarity Search (1.5 hours)

Server Action: embed JD text

Query database with pgvector cosine similarity

Return top 12–15 bullets with similarity scores

Display matched bullets with scores

Checkpoint ✅:

Paste software JD → see tech-related bullets ranked high

Paste retail JD → see customer service bullets ranked high

Try generic JD → see mix of bullets

Similarity scores make sense (0.7+ = very relevant)

________________________________________

Afternoon Block (3.5–4 hours): Resume Generation

Task 3.5: Generate Resume (Markdown First) (2 hours)

Server Action: send selected bullets + JD → gpt-4o-mini

Prompt: format into structured resume (Experience, Projects, Skills sections)

Return markdown text

Display in preview area

Checkpoint ✅:

Click "Generate Resume" → see formatted text in ~5 seconds

Copy-paste into Google Docs → looks like a real resume

Bullets are organized by section

Try 3 different JDs → resume emphasis changes appropriately

________________________________________

Task 3.6: Generate Cover Letter (1 hour)

Add "Generate Cover Letter" button

Server Action with cover letter prompt

3-paragraph format (intro, body with specific examples, closing)

Display alongside resume

Checkpoint ✅:

Generate cover letter → reads naturally

References specific experiences from matched bullets

Mentions company/role from JD (if detectable)

Sounds professional, not robotic

________________________________________

Task 3.7: Save Generation History (Optional, 30 min)

Create resumes table if time permits

Save each generation with timestamp + JD + output

Add simple "My Resumes" list page

Checkpoint ✅:

Generate resume → auto-saved

View /app/resumes → see history

Click one → view full resume + cover letter

________________________________________

🎯 Day 3 End Goal:

✅ Embeddings working for all bullets

✅ Job description matching accurate

✅ Resume generation functional (markdown format)

✅ Cover letter generation working

✅ Can generate 5+ different resumes for different JDs

Time: 7–8 hours

________________________________________

📅 Day 4: LaTeX Templates + PDF Export + Deployment — 6–8 hours

Morning Block (3–4 hours): LaTeX Integration

Task 4.1: Set Up LaTeX Template (1 hour)

Find Jake's Resume template (or similar)

Create /templates/jake-resume.tex file

Add placeholders: {{NAME}}, {{EMAIL}}, {{EXPERIENCE}}, {{PROJECTS}}, etc.

Test manually in Overleaf to verify template works

Checkpoint ✅:

Template file exists in repo

Compiles successfully in Overleaf with dummy data

Placeholders clearly marked

________________________________________

Task 4.2: Template Injection Logic (1.5 hours)

Server Action: replace placeholders with real data

Format bullets as LaTeX list items (\item ...)

Handle special LaTeX characters (escape &, %, $, etc.)

Test output by copying to Overleaf

Checkpoint ✅:

Generate filled template → paste in Overleaf → compiles

No LaTeX syntax errors

Formatting looks professional

Bullets render correctly

________________________________________

Task 4.3: PDF Compilation (1.5 hours)

Choose method: LaTeX.Online API (easiest) or node-latex

Implement Server Action to compile LaTeX → PDF

Handle errors gracefully

Return PDF as downloadable file

Checkpoint ✅:

Click "Download PDF" → file downloads in ~3–5 seconds

Open PDF → perfect formatting

Try 3 different resumes → all compile successfully

Test with ATS checker (like Jobscan free scan) → passes

________________________________________

Afternoon Block (3–4 hours): Polish + Deploy

Task 4.4: UI Polish (1 hour)

Improve form styling (Tailwind)

Add loading states (spinners during AI calls)

Add success/error toasts

Improve mobile responsiveness (basic)

Checkpoint ✅:

App looks presentable (doesn't need to be perfect)

Loading indicators work

Works reasonably on phone (can add bullet, can't generate on phone is OK)

________________________________________

Task 4.5: Add User Profile Settings (30 min)

Simple form: name, email, phone (for resume header)

Store in profiles table

Auto-populate in resume generation

Checkpoint ✅:

Set profile info once → appears in all generated resumes

Can update profile → new resumes use new info

________________________________________

Task 4.6: Deploy to Vercel (1 hour)

Push latest code to GitHub

Connect repo to Vercel

Add all environment variables in Vercel dashboard:

NEXT_PUBLIC_SUPABASE_URL

NEXT_PUBLIC_SUPABASE_ANON_KEY

OPENAI_API_KEY

Deploy

Checkpoint ✅:

Visit your-app.vercel.app → loads

Sign in with Google → works

Add bullet → saves

Generate resume → downloads PDF

Everything works same as localhost

________________________________________

Task 4.7: Testing + Bug Fixes (1 hour)

Test complete flow end-to-end 3 times

Have 1–2 friends test

Fix critical bugs

Check Vercel logs for errors

Checkpoint ✅:

3 people successfully generated resumes

No console errors

No Vercel function errors

Load times acceptable (<10s for PDF generation)

________________________________________

Task 4.8: Documentation + Launch (1 hour)

Write GitHub README:

What it does

Tech stack

Setup instructions

Screenshots

Write LinkedIn post

(Optional) Record 60-second demo video

Checkpoint ✅:

README complete with screenshots

LinkedIn post drafted (don't need to publish yet)

Demo link works publicly

________________________________________

🎯 Day 4 End Goal:

✅ LaTeX PDF export working

✅ App deployed and public

✅ Tested by multiple users

✅ Documentation complete

✅ Ready to share on LinkedIn

Time: 6–8 hours

________________________________________

📊 Quick Reference: Daily Priorities

Day	Core Deliverable	Must-Have Before Moving On

Day 1	Auth system	Can sign in with Google + see protected pages

Day 2	Bullet library + AI converter	Have 20+ bullets stored (manual + AI-generated)

Day 3	Matching + generation	Can generate tailored resume from any JD

Day 4	PDF + deployment	Public app that downloads professional PDFs

________________________________________

⚡ Time-Saving Tips

Use Claude aggressively: Don't spend 30 min googling — ask Claude immediately. Example: "Show me the pgvector similarity query syntax."

Don't perfect UI early: Ugly but functional > pretty but broken. Polish on Day 4 only.

Test incrementally: After every checkpoint, actually verify it works. Don't write 3 features then debug all at once.

Copy-paste first, understand later: If Claude gives you boilerplate code, use it. You'll understand by building on it.

Set timers: If you're stuck >20 minutes, ask for help (Claude or me). Don't spiral.

________________________________________

🎯 Success Metrics (End of Day 4)

You'll know you succeeded if:

✅ App is live on Vercel

✅ You can demo the full flow in <2 minutes

✅ Generated PDF looks professional (not perfect, but hireable)

✅ 3+ people tested it successfully

✅ GitHub README explains the project clearly

✅ You learned: OAuth, RLS, embeddings, vector search, AI prompting, LaTeX, deployment

________________________________________

📝 How to Track Progress

Create a checklist doc (Google Doc or Notion) with:

text

DAY 1 ✅

□ Task 1.1: Project setup (45min)

□ Task 1.2: Supabase setup (45min)

...

DAY 2 □

□ Task 2.1: Database schema (1h)

...

Update after every checkpoint. This helps you:

See progress visually

Know exactly where you are if you take a break

Reference when asking me for help